SESSION-11

TASK-1

Pick any one feature from an app you use daily (for example: 'Search Restaurants' in Zomato or 'Add to Cart' in Flipkart) and break down the testing tasks for this feature using a Work Breakdown Structure (WBS) — list at least 6 distinct testing activities or sub-tasks.

ANSWER:

Application: Zomato-like Food Delivery App
Feature: Search Restaurants

A Work Breakdown Structure divides the testing work into smaller activities.

| No. | Testing Activity / Sub-task |
| --- | --- |
| 1 | Understand and review search requirements. |
| 2 | Prepare test scenarios and test cases for restaurant search. |
| 3 | Prepare test data such as valid, invalid, partial, and empty search terms. |
| 4 | Set up the test environment and required devices/browsers. |
| 5 | Execute functional test cases for the search feature. |
| 6 | Perform negative testing using invalid or incomplete search inputs. |
| 7 | Report and track defects found during testing. |
| 8 | Retest fixed defects and perform regression testing. |

Conclusion

WBS breaks a large testing task into smaller activities, making it easier to plan, estimate effort and track testing progress

TASK-2

or the 'Send Message' feature in WhatsApp, estimate the total test effort required by listing all the main test activities, assigning estimated hours to each, and calculating the overall effort needed.

Hint:  Consider activities like test case design, test execution, defect reporting, and regression testing.

ANSWER:

Application: WhatsApp-like Messaging App
Feature: Send Message

| No. | Test Activity | Estimated Hours |
| --- | --- | --- |
| 1 | Requirement analysis | 2 hours |
| 2 | Test scenario and test case design | 4 hours |
| 3 | Test data and environment preparation | 2 hours |
| 4 | Test execution | 5 hours |
| 5 | Defect reporting and tracking | 2 hours |
| 6 | Retesting fixed defects | 2 hours |
| 7 | Regression testing | 3 hours |
| 8 | Test summary and closure | 1 hour |
|  | Total Estimated Effort | 21 hours |

Assumptions

- Requirements are already available and reasonably clear.

- Test environment and devices are available.

- No major changes are introduced during testing.

- The estimate is for one tester.

Conclusion

The estimated testing effort for the Send Message feature is 21 hours based on the listed activities and assumptions.

TASK-3

Given the following scenario: Flipkart's 'Apply Coupon' feature is being released as a small module. Using the steps of test effort estimation discussed in class, create a simple estimation sheet (table) showing each test activity, estimated hours, and any assumptions you make.

ANSWER:

Application: Flipkart-like Shopping App
Feature: Apply Coupon

| No. | Test Activity | Estimated Hours |
| --- | --- | --- |
| 1 | Requirement analysis | 1 hour |
| 2 | Test scenario and test case preparation | 3 hours |
| 3 | Test data preparation | 1 hour |
| 4 | Environment setup | 1 hour |
| 5 | Test execution | 4 hours |
| 6 | Defect reporting | 1 hour |
| 7 | Retesting | 2 hours |
| 8 | Regression testing | 2 hours |
| 9 | Test closure/reporting | 1 hour |
|  | Total Estimated Effort | 16 hours |

Assumptions

- The coupon rules and requirements are already finalized.

- The payment/cart modules required for testing are available.

- The third-party coupon service is available during testing.

- No major requirement changes occur during the testing period.

Conclusion

Based on these activities and assumptions, approximately 16 hours of testing effort would be required for the Apply Coupon module.

TASK-4

Read about Test Point Analysis (TPA) as introduced in class. In your own words, explain how TPA could help estimate testing effort for a new 'Movie Booking' feature in BookMyShow. List two advantages and one limitation of using TPA for this purpose.

Hint: you do not need to do full TPA calculations, just explain the concept and its application.

ANSWER:

What is TPA?

Test Point Analysis (TPA) is an estimation technique used to estimate testing effort based on the size and complexity of the testing work.

For a Movie Booking feature in BookMyShow, we can identify different testing areas such as:

- Movie search

- Movie/show selection

- Seat selection

- Date and time selection

- Booking confirmation

- Payment

- Cancellation

Each area can be considered based on its complexity and amount of testing required. The overall points can then help estimate how much testing effort and time may be needed.

Advantages

1. Helps estimate effort:
It provides a structured way to estimate how much testing work is required.

2. Considers complexity:
A simple feature and a complex feature do not require the same amount of testing, so TPA can help account for this difference.

Limitation

TPA can take time and depends on accurate inputs. If the feature requirements or complexity are not clearly understood, the estimation may not be accurate.

Conclusion

TPA can help the testing team estimate effort before starting testing by considering the size and complexity of the Movie Booking feature.